Proposed Plan for Timetable, Group Structure & Processes and Github Repository

Our group of 6 splits into Red Team (3 members) and Blue Team (3 members). Everyone rotates weekly through coding, idea discussions, and cross-reviews to keep contributions balanced. Each week, all add code snippets, reflections, and thoughts to a shared staging folder, then review each other's work via review.md files. clarity, logic and improvements are effective. Once iterated, everyone merges approved pieces to the Final Submission Folder, logging insights in team docs for further development and progress tracking. Having local documentation in the sub-teams ensures modular, traceable code across rotations and swaps alongside git logs.

Workload: Red handles API & Analysis first (urllib fetch, json parse, 4+ data extraction and manipulating that data); Blue covers UI, Visualization & Reporting (input loops, formatted prints, txt/csv data output report). Swap starts Week 4 for full exposure to all parts, including error handling (try/except for input/missing data) and extensions on analysis and API handling (multi-queries, comparisons).

Meetings: Group meets at Weeks 1, 4, and 6 (10am Tuesdays—flexible around modules), However we can meet at any time of course.

| #### Week | #### Red Team | #### Blue Team | #### Key Tasks | #### Meetings |
| --- | --- | --- | --- | --- |
| #### 1 | #### API & Analysis | #### UI, Vis & Reports | #### Setup, pseudocode, initial staging contributions | #### Group |
| #### 2 | #### API & Analysis | #### UI, Vis & Reports | #### Building functions and skeleton | #### Team |
| #### 3 | #### API & Analysis | #### UI, Vis & Reports | #### Reviewing code cycles, error handling |  |
| #### 4 | #### Swap to UI, Vis & Reports | #### Swap to API & Analysis | #### Review current work, generate new ideas, read notes from the previous team. | #### Group |
| #### 5 | #### UI, Vis & Reports | #### API & Analysis | #### Test edges (invalid queries) demo & start the report | #### Team |
| #### 6 | #### UI, Vis & Reports | #### API & Analysis | #### Full cleanup, doc consolidate, demo & finalise the report | #### Group |

#### Repository Structure:

Main/

├── Group Documentation.md          	# Overall process, challenges, ideas explored, scope

├── RTeam Documentation.md          	# Red weekly reflections, updates

├── BTeam Documentation.md          	# Blue weekly reflections, updates

├── API & Analysis Staging/

│   └── Peer Review (Weekly Commits)/

│       └── red_w1_%studentnumber%/

│           ├── samplecode.py       	# Code snippets

│           └── review.md          	 	# Cross-review notes (clarity/logic tweaks)

│       └── blue_w4_%studentnumber%/ 	# ... (repeat per week/member)

│       └── ...                     		# Similar for other weeks

├── UI & Visualization Staging/

│   └── Peer Review (Weekly Commits)/

│       └── blue_w1_%studentnumber%/

│           ├── samplecode.py

│           └── review.md

│       └── red_w4_%studentnumber%/

│       └── ...                     		# Repeat per week/member

├── Final Submission/               	# Merged, polished code

│   ├── main.py                     		# Command line entry: input → fetch → analyze → output/report

│   ├── fetch.py                   		# API urllib/json functions

│   ├── analyse.py                  		# transforms data

│   └── report.py                   		# writes to 1 txt/csv (appends with each new entry)

└── Individual Notes/               		# Personal uploads only

├── %studentnumber1%/           	# e.g., notes.md, sketches & individual contributions.

└── %studentnumber2%/           	# ... (per member)